So i have created for this client a new LOGO (Red one)

Requirements:

- Change the Logo and the colors of the complete website to the new Logo

- Adding the new Products and images (300 Product). I have also worked on them so they are prepared. So we have a List with Product number and the Images have the same ID as the Product

- Connect an online Payment Functionality which allows the end user to pay online.

- Which everyorder the have 2 variants (Delivery & Pickup)

- The recieve a confirmation of the Order.

- When you investigate everything calculate something like 3-5 hours more because maybe they will put something to it :)

Questions:  
There are 120-130 products already in the website. Will they stay?  
Which payment methods they want to add?

Product has only name and image or there is additional information? (description, variations etc.)  
  
Estimations:  
Products – 2 days  
Payment – 2 days  
Woocommerce – 3 days  
Styling – 2 days  
  
9 full = 18 part days – 2 - 3 weeks overall